CPRO306 Capstone Project: Assessment 2 – Interim SRS Report

System Title: Bundoora Family Clinic - Digital Prescription and Medication Tracking Management System

Unit Code: CPRO306 Capstone Project

Group Members: Kunjan Tamang| Darpan Kafle | Puja Gurung  | Yam Bahadur Mohatra | Utsav Poudel

Submission Date: Week 3(30 June)

Version Control Repository: https://github.com/MEL17-Package-ONE/Final-SRS-Report

1. Project Description & Objectives

Background & Context

Bundoora Family Clinic (west Melbourne) has 6 General Practitioners, registrars, nurses, practice managers, receptionists and allied health professionals. The clinic at present uses a manual system of paper based medical prescription and record-keeping. This legacy process is slow, prone to data entry mistakes, has no data security and can limit first-hand oversight by senior officials.

Purpose & Vision

The suggested system is a secure web based Digital Prescription and Medication Tracking System. The system is built on an MVC architecture, automating prescription lifecycles, optimizing the inventory management of pharmacies, reducing the manual workload, and maintaining the accuracy of data.

Stakeholders & Project Team

- Primary Stakeholders: Doctors (Prescribe prescriptions, sign them), Patient (Track prescription, remind prescription), Pharmacist (Dispense prescription, keep inventory), Administrator (Security, user management in the system).

- Secondary Stakeholders: Practice Managers and Receptionists.

- Project Team Roles: Lead Systems Architect (Requirements/MVC), Backend Developer, (Test Automation), and QA (Manual Testing).UI/UX, (Accessibility/Responsive Layouts), QA & (Test Automation), and QA (Manual Testing).

Objectives

- Automate the process of giving, signing and verifying digital prescriptions.

- Automatically synchronize stock and expiry alerts and get real-time inventory information.

- Implement and keep detailed audit trails (RBAC).

- Offer the user a simple and easy way to generate reports in PDF, CSV and Excel.

2. Response to Lecturer Feedback

| # | Assessment 1 Feedback Item | Action Taken & Implementation in Report |
| --- | --- | --- |
| 1 | Define the extent of the project, and differentiate between the main and additional work and scope. | Re-structured Scope Statement, defined core modules vs optional AI Decision Support. |
| 2 | Discuss principles of ethical handling of sensitive information relating to patient health. | Database encryption and an immutable audit log at field level. |
| 3 | Describe technical execution and architectural design in detail. | A specified MVC architecture, 3NF relational database normalization and PHP-FIG PSR-12 coding compliance. |

3. Updated Scope Statement & Key Deliverables

In-Scope Boundaries

- User & Role Access Management: User & Role Access Management: Register, authenticate, password reset and Forget password.Access control for Doctors, Patients, Pharmacists and Admins using RBAC.

- Prescription & Inventory Workflow: Digital prescription writing, secure digital storage of prescriptions. Drugs can be dispensed with signatures, automatic stock updates when prescriptions are dispensed, batch/expiry verification, and more.

- Reporting & Security: Dynamically create PDF/CSV reports, send critical alerts & notifications. Get notifications through e-mail/SMS API, and log all critical transactions and follow them immutably.

Out-of-Scope Boundaries

- Direct handling of financial payments by external payment gateways.

- Physical connection with outside lab equipment.

- The application is web-based, but can be installed on the native desktop

Key Technical Deliverables

| Deliverable ID | Deliverable Description | Technical Standards / Architecture |
| --- | --- | --- |
| DEL-01 | User Management & RBAC Module | Encryption of sessions; the password is hash using bcrypt. |
| DEL-02 | Prescription Management Module | Unique ID generation, digital signature verification workflow. |
| DEL-03 | Inventory & Tracking Module | Automated stock updates, low stock / expiry trigger algorithms. |
| DEL-04 | Notification & Alerts System | 3rd party REST API for automated SMS/Email reminders. |
| DEL-05 | Reporting & Analytics Module | PDF engine and CSV/Excel export functions that are native. |
| DEL-06 | Security & Audit System | Database in 3NF; MVC Framework; PSR-12 Coding Standards. |

4. Project Milestones, Risk Management & Ethical Database Design

Project Milestones

| Phase | Iteration / Milestone | Key Deliverables & Targets | Timeline |
| --- | --- | --- | --- |
| Phase 1 | Iteration 1: Requirements & SRS | Completed SRS Report, User Stories, System Architecture. | Week 3 |
| Phase 2 | Iteration 2: Database & MVC Core | 3NF – Database Schema, RBAC – Module, Base MVC Framework. | Week 6 |
| Phase 3 | Iteration 3: Core Modules Implementation | Integration between Doctor, Patient, Pharmacist and Inventory Module. | Week 9 |
| Phase 4 | Iteration 4: Testing & Final Evaluation | Black-box/White-box testing, Audit log verification, Final Deployment. | Week 12 |

Major Project Risks & Mitigation

| Risk ID | Category | Risk Description | Severity | Mitigation Strategy |
| --- | --- | --- | --- | --- |
| RSK-01 | Technical | When multiple concurrent updates happen to prescriptions, there can be deadlocks in the database. | High | Use transactional database locking, query optimization. Use transactional database locking, query optimization. |
| RSK-02 | Operational | Lack of enthusiasm or mistakes by staff when implementing digital forms. | Medium | Create user-friendly forms based on WCAG 2.1 AA guidelines and have auto-completion features. |
| RSK-03 | Security | Unauthorized access to patient medical information. | High | Implement rigorous RBAC access restrictions and clinical note field level encryption. |

Ethical Risks in Database Design & Mitigation Strategies

Australian Privacy Principles (APPs) bring up important ethical and legal concerns about the privacy of patient health records when they are stored:

- Unauthorized Data Exposure: The exposure of sensitive medical diagnosis and prescriptions to non-clinical personnel may be possible.

  - Mitigation: Apply Role Based Access Control (RBAC) that does not allow viewing by unauthorized users. Sensitive columns such as clinical notes, diagnosis are encrypted at the field level (AES-256).

- Data Tampering & Repudiation: Any unauthorized changes of doses or stock levels.

  - Mitigation: Ensure that digital signatures are used when creating prescriptions and that there is an immutable Audit_Logs table that logs User_ID, Action, Timestamp and IP_Address for 12 months.

5. Feasibility Study

Technical Feasibility

It is based on tried and tested open source web technologies: PHP (MVC pattern), MySQL (MariaDB) relational database and responsive front-end interfaces (HTML5, CSS3, JavaScript).

- Performance Compliance: Dashboard load time of less than 3 seconds, 50 concurrent users, 3NF database normalization, which helps with fast query execution.

- Recommended Hardware/Software Stack:

  - Server: Linux (Ubuntu Server), Apache/Nginx, PHP 8.x, MySQL 8.0, SSL Certificate (HTTPS).

  - The client is a modern browser (Chrome, Firefox, Edge, Safari) running on Desktop, Tablet or Mobile device.

Operational Feasibility

There is manual overhead with paper in the clinic at present. The web application provides user friendly UI layouts, pre-validated form fields, drop-downs and error messages, replacing paper processes. There is no formal training of the clinic staff in this technical aspect, which ensures smooth adoption.

Financial & Economic Feasibility

An open-source technology stack helps to reduce software licensing costs. Eliminating paper record keeping, reducing prescription filling mistakes and streamlining staff performance helps to lower the cost of operation.

Schedule Feasibility

The development is split into 4 distinct milestones to deliver all key features step-by-step and before academic deadlines.

6. Individual Contributions & Workload Distribution

| Student ID | Student Name | Project Role | Specific Deliverables & Work Completed | Workload (%) |
| --- | --- | --- | --- | --- |
| K240539 | Kunjan Tamang (TL) | Project Manager / System Analyst | Project coordination, SRS re-structuring, response to lecturer feedback, scope boundaries definition, and project milestone planning. | 20% |
| K240440 | Darpan Kafle | DB Admin / Developer | 3NF database schema design, ethical database risk analysis, AES-256 field encryption setup, and audit log planning. | 20% |
| K230073 | Puja Gurung | UI Designer | UI/UX layout design, WCAG 2.1 AA accessibility implementation plans, and form design for digital prescription workflows. | 20% |
| K230505 | Yam Bahadur Mohatra | Programmer | MVC framework architecture setup, core PHP implementation specifications, and PSR-12 coding standard compliance. | 20% |
| K250066 | Utsav Paudel | Web Programmer / Lead System Tester | Feasibility study (Technical, Operational, Economic, Schedule), risk mitigation strategies, and QA/testing plans. | 20% |

References

- Australian Government – Office of the Australian Information Commissioner. (2021). Australian Privacy Principles Guidelines. OAIC.

- Elmasri, R., & Navathe, S. B. (2017). Fundamentals of Database Systems (7th ed.). Pearson.

- Pressman, R. S., & Maxim, B. R. (2020). Software Engineering: A Practitioner's Approach (9th ed.). McGraw-Hill Education.

- W3C. (2018). Web Content Accessibility Guidelines (WCAG) 2.1. World Wide Web Consortium.

- World Health Organization. (2020). Digital Health Guidelines and Medication Tracking Standards. WHO Guidelines Approved by the Guidelines Review Committee.